## Slide 1
Selection of an appropriate project approach

## Slide 2
Project Analysis
When software is developed in-house:
Team and users usually belong to the same organization.
The project is part of a larger system portfolio.
Technologies and methods are often predefined by organizational standards.
When working for external clients, the technology and method must be chosen based on each project—this is called project analysis.

## Slide 3
Choosing Technologies
The outcome of project analysis is the selection of appropriate methodologies and technologies.
Methodologies include
SSADM (Structured Systems Analysis and Design Method): Used in government & large systems in UK.
JSP (Jackson Structured Programming) : Focuses on structured design of programs.
OO-based models like UML : Models the system as interacting objects
2

## Slide 4
Choosing Technologies
As well as the products and activities, the chosen methods and technologies will affect:
  The training requirements for development staff
  The types of staff to be recruited
  The development environment- both hardware and software
  System maintenance arrangements
2

## Slide 5
Analyze Project Characteristics
1. Is the system data-oriented or control-oriented?
Data-oriented: Like payroll or student information systems (dealing with large databases).
Control-oriented: Like embedded systems or robotics (focus on controlling hardware).
2. Is the software general-purpose or specific?
General-purpose: Word processor, spreadsheet (can be used by many people).
Application-specific: Built for a specific company or problem (e.g., an airline seat booking system).
2

## Slide 6
Analyze Project Characteristics
3. Is it for a system that already has tools developed?
If yes, you can use those tools and save effort.
Concurrent processing? (Multiple tasks running at once)
Knowledge-based systems? (Expert systems, like medical diagnosis)
Computer graphics? (e.g., games or simulations)
4. Safety-critical systems? (e.g., flight control systems – must avoid failure)
5. Nature of the hardware/software environments in which the system will operate
2

## Slide 7
Identify high level project risks
  Uncertainty can be associated with processes, products, and resources.
Product Uncertainty
  What it is: You don’t fully understand what the system should do.
  Example: The government announces a new law, but the exact rules are still unclear. If you're building a tax software system, you won’t know what to build.
  Risk: You might develop the wrong system.
Process Uncertainty
  What it is: You're using a new development method or tool for the first time.
  Example: Your team is using SSADM for the first time.
  Risk: Mistakes may occur due to lack of experience or poor understanding of the process.
2

## Slide 8
Identify high level project risks
Resource Uncertainty
  What it is: You’re unsure whether you have the right people, skills, or time.
  Example: Not enough experienced developers or too many tasks for a small team.
  Risk: The project may get delayed or may not meet quality standards.
2

## Slide 9
Technical plan contents list
A technical plan documents practical requirements that are needed for software project planning.
It helps in deciding the tools, methods, and processes to use.
It might also be shown to clients to justify the approach and cost.

## Slide 10
Technical plan contents list
1. Introduction and Summary of Constraints
Character of the system: What kind of system is it? For example, real-time, safety-critical, data-oriented?
(b) Risks and uncertainties: What could go wrong? Are the requirements unclear? Is the team experienced enough?
(c) User requirements: Are there any standards or special demands from the customer?

## Slide 11
Technical plan contents list
2. Recommended Approach
Process Model: Which life cycle model to follow (e.g., Waterfall, Incremental, Prototyping)?
(b) Development Methods: For example, object-oriented development, structured development.
(c) Software Tools: Tools required for coding, design, version control, etc.
(d) Target Environment: What hardware or software platform is it being built for?

## Slide 12
Technical plan contents list
3. Implementation Requirements
Development Environment: The platforms/tools used by developers (like IDEs, OS, compilers).
(b) Maintenance Environment: After deployment, what tools/conditions are needed to maintain it?
(c) Training: Will the staff need to be trained for any new technology or method?

## Slide 13
Technical plan contents list
4. Implications
(a) Products and Activities: What will be produced at each stage and what are the efforts/schedules involved?
(b) Financial: The cost implications based on the choices above.