## Slide 2
Problems with Software Projects
The project manager often focuses on what can go wrong and tries to prevent problems.
Lack of quality standards and measures
  No clear rules on what is considered “good quality” software.
  Teams don’t know how to measure quality, so software may have bugs or poor performance.
  Example: No testing rules — software is released with major errors.
Poor estimates and plans
  The project team often underestimates or overestimates time, cost, or resources.
  This leads to missed deadlines or overspending.
  Example: Estimating that a website will take 2 weeks to build, but it takes 2 months.
2

## Slide 3
Problems with Software Projects
Lack of guidance about making organizational decisions
  Teams don’t know who should make important decisions or what the priorities are.
  This causes confusion and delays.
  Example: Should we add this new feature now or later? No one is sure who decides.
Lack of techniques to make progress visible
  Progress is not clearly tracked or shown.
  Stakeholders (like clients or managers) can’t tell if the project is on track or behind.
  Example: There’s no dashboard, chart, or regular updates.
2

## Slide 4
Problems with Software Projects
Poor role definition – who does what?
  Team members are unclear about their responsibilities.
  Tasks may be repeated, missed, or delayed.
  Example: Two people write the same module, while no one tests it.
Incorrect success criteria
  No proper agreement on what “success” means.
  The client may expect one thing, the developer delivers another.
  Example: The project is “done” from the developer’s view but the client is unhappy.
2

## Slide 5
Problems with Software Projects
Inadequate specification of work
  The tasks or requirements were not clearly defined — developers didn’t know exactly what to do. Tasks may be repeated, missed, or delayed.
  Example: Developer is told to “create a report system” but is not told what data, format, or filters are needed.
Management ignorance of IT
  Managers do not understand how software or technology works, so they make unrealistic decisions or give poor guidance.
  Example: A manager insists a complex feature must be done “in one day” without knowing it takes a week to implement.
2

## Slide 6
Problems with Software Projects
Lack of knowledge of application area
  Developers don’t understand the domain they are building for (e.g., healthcare, banking), so they make incorrect assumptions.
  Example: A student working on a hospital app doesn’t know how patient data is managed, so they design it wrong.
Lack of standards
  No defined coding, testing, or documentation standards — everyone works differently, causing chaos.
  Example: One developer names files "final1", "final2", another uses version control — there is no consistency.
2

## Slide 7
Problems with Software Projects
Lack of up-to-date documentation
  Project documents (requirements, design, user guides) are outdated or missing — developers don’t have reliable reference materials.
  Example: Code is changed but the documentation still shows the old version.
Lack of standards
  No defined coding, testing, or documentation standards — everyone works differently, causing chaos.
  Example: One developer names files "final1", "final2", another uses version control — there is no consistency.
2

## Slide 8
Problems with Software Projects
Lack of communication with users
  Developers don’t receive clear or timely feedback from users.
Duplication of work
  Poor coordination leads to two people working on the same thing.
Lack of Commitment
  When the project is dependent on one person who quits or loses interest.
Narrow scope of technical expertise
  Developers are not skilled enough to handle complex tasks.
Changing software requirements
  Tools or technologies change during the project.
Deadline pressure
Lack of quality control
Remote management
2

## Slide 9
Project Control Cycle
2

## Slide 10
Setting Objectives
Why Are Objectives Important?
Define what success means for the project
Help the team stay focused on what’s essential
Allow tracking of project progress and performance
Handling Multiple Users/Stakeholders
Different users may have different expectations
A Project Authority must be identified to finalize shared goals
Ensures all stakeholders agree on objectives
2

## Slide 11
Setting Objectives
Who Sets Objectives?
A Project Steering Committee is often responsible
  Includes users, developers, and managers
  Can modify objectives or resources
Project Manager handles day-to-day work and reports to this committee
Measures of Effectiveness
Objectives should be:
  Specific (e.g., “reduce complaints by 50%”)
  Measurable (e.g., “Install system by June 1”)
Avoid vague goals like “improve customer service”
2

## Slide 12
Sub-objectives and Goals
  Break large objectives into smaller, manageable goals
  Each goal is a step toward the final objective
Example:
  Main Objective: Launch Online Student Portal Sub-goals:
  Develop backend
  Test UI
  Train staff
  Upload student data
2

## Slide 13
Stakeholders
Stakeholders
Stakeholders are people who have a stake, interest, or influence in a project’s outcome.
This includes:
End users, Project team members, Managers, Clients, Contractors
It is important to define stakeholders early
2
Communicate clearly with them
Understand their needs
Avoid conflicts later in the project

## Slide 14
Stakeholders
Internal to the Project Team: Directly involved in day-to-day work
Under the control of the project leader
Examples: Developers, Testers, Project manager
External to the Team but Within the Organization: Not in the core team, but from the same organization. Their support is needed for the project to succeed
Examples: IT support team, Business analysts from other departments
External to Both the Team and the Organization: Outside contractors, clients, or users. Usually bound by legal contracts
Examples:
  A customer who paid for the software
  A third-party vendor helping with development
2